RailRush Backend

Phase 0 Report: Init, Config & User Model

| Item | Detail |
| --- | --- |
| Project | RailRush: Django seat-reservation backend for Eid-rush booking spikes (target: 35k concurrent users) |
| Phase | 0 of 9: Init, Config & User Model |
| Report date | 15 October 2026 |
| Repository | github.com/MuaazTasawar/railrush-backend (branch: main) |
| Commit | fed1649: 96 files, 704 insertions, pushed to origin/main |
| Environment | Windows, PowerShell, Python 3.13.7, Django 5.2 LTS, SQLite (dev only at this phase) |
| Result | Security gate: all executed checks passed (8 of 8; tests not yet written) |

# 1. Summary

Phase 0 established the project skeleton, hardened Django settings, a custom email-based user model with UUID primary keys, Celery wiring, and a reusable PowerShell security gate that every later phase will run before code is pushed. The 95-file project structure was created up front; this phase populated 21 of those files and generated the first migration for the accounts app.

All checks in the security gate passed on the first run, and a post-push review confirmed that no secrets, virtual-environment files, or local databases reached the repository. Two limitations are worth stating plainly: no automated tests exist yet, so the test step ran against an empty suite, and the results below are as reported from the project owner's terminal output; they were not independently executed.

# 2. What was built

| Area | Files | Purpose |
| --- | --- | --- |
| Repository hygiene | .gitignore .dockerignore .env.example | Keeps secrets, caches and the venv out of git and Docker images. The env template contains no real secrets. |
| Tooling | pytest.ini bandit.yaml scripts/security-check.ps1 requirements/base.txt requirements/dev.txt | Test configuration, SAST configuration, the reusable security gate, and dependency lists. |
| Django project | manage.py config/__init__.py config/asgi.py config/wsgi.py config/celery.py config/urls.py | Entry points, Celery app, and the minimal URL map (admin, Prometheus metrics, optional API docs). |
| Settings | config/settings/apps.py config/settings/base.py config/settings/dev.py config/settings/prod.py | Shared settings, development overrides, and fail-closed production settings. apps.py lists installed local apps and is rewritten as apps are added. |
| Accounts (model only) | apps/accounts/apps.py apps/accounts/models.py apps/accounts/admin.py apps/accounts/migrations/0001_initial.py (generated) | Custom User model, created before the first migration so it never has to be swapped later. |

Empty package markers (__init__.py) and the placeholder files for later phases were created during the structure step and committed with this phase, which is why the commit contains 96 files.

# 3. Key design decisions

| Decision | Rationale | Trade-off |
| --- | --- | --- |
| Fail-closed configuration | DJANGO_SECRET_KEY has no default; production also requires DJANGO_ALLOWED_HOSTS. A misconfigured deploy refuses to start instead of running insecurely. | Startup errors if env vars are missing. |
| Custom email User with UUID primary key | Chosen before the first migration. UUIDs prevent id enumeration of accounts and bookings. | UUID indexes are larger than integer ones. |
| PBKDF2 password hashing kept | Argon2 needs about 64 MB per hash; a login storm on a small server could exhaust memory. Logins will be throttled per IP in Phase 3. | Slightly weaker per-hash cost than Argon2. |
| Stateless JWT, 15-minute access tokens | No database query per authenticated request, which matters at 35k users. | A deactivated user's token stays valid until it expires (up to 15 minutes). |
| PgBouncer-compatible DB settings | Server-side cursors and prepared-statement thresholds are disabled so transaction pooling works; connection health checks are on. | Some session-level Postgres features are unavailable. |
| Fail-fast Redis timeouts | 1-second connect and read timeouts so a slow Redis cannot pin application workers. | Brief Redis blips surface as errors rather than waiting. |
| Celery safety defaults | Late acknowledgement, prefetch of 1, and hard/soft time limits so a stuck task cannot hold a worker indefinitely. | Tasks must be idempotent (enforced in Phase 7). |
| Reduced attack surface | Admin path configurable, API docs off in production by default, metrics served under /internal/ (to be blocked at Nginx in Phase 2). | Operators must know the custom admin path. |
| Production transport security | HSTS (1 year), secure cookies, HTTPS redirect with exemptions for health checks and metrics. HSTS preload is deliberately off because it is nearly irreversible. | Check security.W021 is intentionally silenced. |
| Throttle scopes declared | anon, user, login and register rates are defined in settings and become enforced as endpoints arrive in Phases 1 and 3. | Not exercised until endpoints exist. |

# 4. Running locally

From the project root with the virtual environment active:

- python manage.py runserver  (development server; uses SQLite and an in-process cache)

- python manage.py createsuperuser  (then browse to /admin/)

- .\scripts\security-check.ps1 -Phase 0 -AllowNoTests  (the security gate)

Gunicorn and Celery's default worker pool do not run natively on Windows, so they are run in Docker starting in Phase 2.

# 5. Security gate results

Run on 15 October 2026 at 07:25 UTC with scripts/security-check.ps1. All results below are as reported from the terminal output supplied by the project owner.

| Check | Tool | Status | Detail |
| --- | --- | --- | --- |
| Lint | ruff (E, F, W, B rules) | PASS | All checks passed. |
| Static analysis (SAST) | bandit, medium severity and above | PASS | 350 lines scanned, 0 issues at any severity or confidence. |
| Dependency vulnerabilities | pip-audit | PASS | No known vulnerabilities in the installed environment. |
| Secrets scan | detect-secrets | PASS | No potential secrets found. |
| Django system check | manage.py check | PASS | No issues. |
| Django deployment check | manage.py check --deploy (prod settings) | PASS | No issues; 1 check silenced on purpose (security.W021, HSTS preload). |
| Migration drift | makemigrations --check | PASS | No changes detected. |
| Tests | pytest | PASS | No tests exist yet; exit code 5 (nothing collected) accepted for Phase 0 only. |

## Manual checks

| Check | Expected | Observed | Status |
| --- | --- | --- | --- |
| Generated secret key is long and random | Line length above 60 characters | 104 characters (18-character prefix plus an 86-character key) | PASS |
| No template placeholder left in .env | No match for 'change-me' | No match | PASS |
| Only the env template is tracked by git | git ls-files lists only .env.example | Only .env.example listed | PASS |
| No venv, reports or local DB tracked | No matches | No matches | PASS |
| Push reached the remote | main tracks origin/main | New branch created, tracking set | PASS |

# 6. Findings and observations

No vulnerabilities were found. The items below are limitations or follow-ups, rated by their current risk.

| ID | Observation | Risk | Action |
| --- | --- | --- | --- |
| P0-01 | No automated tests exist, so the gate's test step verified nothing yet. | Low | First tests arrive in Phase 1. From Phase 1 the gate runs without -AllowNoTests, so an empty suite will fail. |
| P0-02 | REST_FRAMEWORK points at apps.common.exceptions.exception_handler, which is an empty file until Phase 1. Any DRF error raised before then would fail on import. | Info | No DRF views exist yet, so there is no impact. Implemented in Phase 1. |
| P0-03 | Dependencies use version ranges with no lockfile or hashes; pip-audit checks only what happens to be installed. | Low | Add a pinned, hashed lockfile and a CI audit job in Phase 9. |
| P0-04 | Stateless JWTs cannot be revoked instantly; deactivation takes effect within 15 minutes. | Info | Accepted for scale. Revisit a token deny-list in Phase 3 if needed. |
| P0-05 | Dev runs on SQLite and an in-process cache, so Postgres locking and Redis behaviour are untested. | Low | Resolved by the Docker stack in Phase 2; concurrency tests follow in Phases 6 and 7. |
| P0-06 | Git printed LF-to-CRLF warnings on every file. | Info | Cosmetic. Optionally add a .gitattributes file to normalize line endings. |
| P0-07 | git init created the master branch, which was renamed to main before pushing. | Info | None. Optionally run: git config --global init.defaultBranch main |
| P0-08 | detect-secrets runs without a baseline file; the placeholder key in .env.example is covered by an inline allowlist comment. | Info | Acceptable. Consider a committed baseline in Phase 9. |

# 7. Not yet covered

The following are intentionally deferred and will be reported in the phase where they become testable:

- Container and image scanning, Dockerfile lint, Nginx configuration test (Phase 2).

- Authentication, brute-force and token-tampering tests (Phase 3).

- Authorization and IDOR tests (Phases 4 and 7), ticket forgery tests (Phase 5), race-condition tests (Phases 6 and 7).

- Dynamic scanning (OWASP ZAP) and abuse load tests (Phase 8).

# 8. Next: Phase 1, Common Core

Phase 1 adds the shared foundation: the Redis client, a safe API exception handler that never leaks internals, throttling classes, and liveness/readiness health endpoints, together with the first automated tests, including security tests for error handling and rate limiting.